TruEstimate

Product Requirements Document

Data Foundation · ML Valuation Engine · AllDoors Integration

15 July 2026  •  Internal — TrueState

1. Problem Statement

TruEstimate needs to (a) reliably link a specific flat (owner name + EPID from BBMP eAasthi) to its Kaveri transaction history, (b) turn the 1.5 lakh already-fetched Kaveri apartment rows into a clean, geocoded, APEX-linked database, (c) evolve the valuation engine from a rule-based calculator to a supervised ML model, and (d) deliver all of the above through a production integration for AllDoors covering 200–400 properties, used for lead qualification and seller-transparency conversations.

2. Users & Use Cases

AllDoors sales/ops team: Given an inbound lead (owner + asking price), check the property's TruEstimate. If the ask deviates too far above TruEstimate, deprioritize/drop the lead instead of spending effort on it.

AllDoors → property seller: Show the seller the TruEstimate value alongside real comparable Kaveri transactions, to set realistic price expectations and build trust ("here's what we can actually get you").

Internal analysts/developers: Use the APEX-linked, geocoded transaction database for location-based market analysis (micro-market comparisons, radius search) that isn't possible with project-name-only matching today.

3. Current Data Snapshot

From the ML research (TruEstimate Overview, 25 Apr 2026): 131,233 total transactions fetched to date, across asset types:

| Asset Type | Count |
| --- | --- |
| Apartment | 36,506 |
| Sale Deed | 21,462 |
| Plot | 71,812 (35,766*) |
| Independent House | 20,669 (9,831*) |
| Villa | 554 (323*) |
| Villament | 153 (104*) |
| Commercial | 1,270 (254*) |
| Industrial | 172 (62*) |
| Row House | 104 (51*) |

* Second figure as given in the source research doc — likely a unique-property or sub-segment count; confirm exact definition before quoting externally.

Of this, ~13,000 apartment transactions (~4,800 unique properties) spanning Jan–June 2025 (~5 months) are currently usable for modeling. Extending the window to a full 11–12 months is estimated to ~3x usable training volume.

4. Scope — This Phase

4.1  Feature: BBMP eAasthi Data Fetch Reliability

Problem: Current scrape recovers only ~50% of owner name / EPID records per flat.

REQUIREMENTS

Instrument the existing fetch job to log per-record success/failure with a reason code (timeout, captcha, missing field, pagination gap, unsupported property type).

Identify the dominant failure mode(s) from the logged data before choosing a fix — do not guess.

Implement retry/backoff for transient failures; a distinct handling path for structural gaps (e.g. fields BBMP simply doesn't expose for some wards).

Acceptance criteria: Coverage % target confirmed in today's meeting; report gives a coverage number, not just "improved."

────────────────────────────────────────────────────────────────────────────────

4.2  Feature: Owner Name / EPID → Kaveri Transaction Lookup

Problem: Once BBMP data exists, need to reliably find the matching Kaveri transaction(s) for a given owner/EPID.

REQUIREMENTS

Exact-match path on EPID where Kaveri data carries an equivalent identifier (confirm whether it does).

Fuzzy name-matching for owner name (spelling variants, transliteration, joint-owner ordering) where EPID/property-ID matching isn't available.

Return zero, one, or many matches with a confidence indicator — do not silently pick one match.

Acceptance criteria: Match rate against a known-good manually-verified sample; false-positive rate ceiling to be agreed.

Depends on: 4.1 (BBMP fetch coverage fix)

────────────────────────────────────────────────────────────────────────────────

4.3  Feature: Kaveri → APEX Linked Database

Problem: 1.5 lakh apartment rows already fetched from Kaveri are not yet organized into a clean, structured, queryable database, and are not linked to APEX's geocoded project records.

REQUIREMENTS

Clean and normalize the 1.5L rows following the existing ingest.py pattern (column rename, date normalization, PPSFT recalculation, dedup).

Match each transaction's project name to its corresponding APEX project record (fuzzy match on name + locality, human review queue for low-confidence matches).

Pull through APEX's geocoded lat/long and available developer-side attributes onto the matched project record.

Store as a versioned, refreshable table (not a one-time export) so future Kaveri pulls can be re-linked without a manual redo.

Acceptance criteria: % of the 1.5L rows successfully matched to an APEX project (target TBD, propose ≥ 90%); documented schema; refresh runbook.

────────────────────────────────────────────────────────────────────────────────

4.4  Feature: Location-Enriched Analysis

Once 4.3 is live, project-level analysis can use real coordinates instead of name-only grouping — enabling radius-based comparables and micro-market analysis that the current village-hierarchy filter approximates today. Treat as an incremental unlock, not a separate build.

────────────────────────────────────────────────────────────────────────────────

4.5  Feature: Supervised ML Valuation Model

Problem: The current engine (median/IQR rule-based) is explainable but static — modifiers are hand-set, not learned, and don't scale to new asset types or markets.

MODEL PROGRESSION (PER ML RESEARCH DOC)

Baseline: OLS hedonic regression (linear) — Price = β₀ + β₁(Area) + β₂(Location) + β₃(Floor) + ... — check p-values (drop features > 0.05) and VIF for multicollinearity.

Log-linear variant where feature effects scale proportionally with property value rather than by a fixed amount (e.g. premium finishes matter more on luxury units).

Penalized regression (Ridge / Lasso / ElasticNet) once feature count grows, tuned via GridSearchCV, to control overfitting and multicollinearity.

Tree-ensemble models (RandomForestRegressor, GradientBoostingRegressor, XGBoost/LightGBM) as data volume grows — better captures non-linear interactions (e.g. floor premium behaving differently in luxury vs budget projects) and provides feature-importance for explainability.

DATA HANDLING REQUIREMENTS

Missing-value imputation (SimpleImputer — mean/median/most-frequent) rather than dropping incomplete rows.

Categorical encoding via pd.get_dummies(drop_first=True) to avoid the dummy-variable trap.

Explicit handling for underreported registration values (stamp-duty avoidance) — flagged as a structural risk in both the GTM and ML research docs; do not train naively on raw registered value without this check.

Acceptance criteria: ML model MAPE must beat the current rule-based engine's benchmark on a held-out set before any cutover; feature-importance output required for explainability.

Explicitly out of scope this phase: Non-apartment asset classes (villa/plot/commercial each need their own approach per the research doc — survey-number matching for plots, lease-duration data for commercial); full India expansion; the standalone project-comparison scoring model.

Depends on: 4.3 (clean, APEX-linked dataset) — model quality is capped by data quality, not modeling technique.

────────────────────────────────────────────────────────────────────────────────

4.6  Feature: AllDoors Integration

Requirement (from AllDoors): TruEstimate coverage for 200–400 properties, integrated into AllDoors' own system.

USE CASE A — LEAD QUALIFICATION

Given a lead's asking price and the property's TruEstimate, classify the lead so AllDoors can de-prioritize unrealistic ones (e.g. TruEstimate ₹12,000/sqft vs. an ask of ₹20,000/sqft).

Reuse the existing QC deviation/label framework already built for ask-price validation (EXCELLENT ≤10%, GOOD ≤20%, ACCEPTABLE ≤30%, RISKY ≤40%, REJECT >40%) rather than inventing a new scale.

Confirm with AllDoors in today's meeting: what deviation threshold should trigger "drop this lead," and whether that's a hard auto-filter or a flag for a human to review.

USE CASE B — SELLER EDUCATION / TRANSPARENCY

Give AllDoors reps a shareable output — TruEstimate value + a handful of real comparable Kaveri transactions — to present to sellers to set realistic expectations.

Reuse the "shareable estimate card" concept already scoped in the GTM strategy (§5.3) rather than building a new format from scratch.

INTEGRATION MODE — DECIDE IN TODAY'S MEETING

Option A: API — AllDoors' system queries TruEstimate live per property/lead.

Option B: Embedded widget inside AllDoors' existing tool.

Option C: Batch export (CSV/sheet) of TruEstimate values for the fixed 200–400 property list, refreshed on a cadence.

Acceptance criteria: % of the 200–400 properties with a valid TruEstimate; response latency (if API); accuracy validated against a sample of known outcomes before full rollout.

Depends on: Can ship on the CURRENT rule-based engine + 4.3's APEX-enriched data — does not need to wait for 4.5 (ML model).

5. Out of Scope This Phase

Full ML rollout across all asset types (villa/plot/commercial/industrial) — apartments only, this phase.

India-wide market expansion.

Standalone project-comparison scoring system (ProjectComparison.jsx currently disabled) and B2C features (buy-vs-rent calculator, price alerts) from the broader GTM doc.

6. Dependency Map

| Feature | Blocked By |
| --- | --- |
| 4.2 Owner/EPID → Kaveri lookup | 4.1 BBMP fetch coverage fix |
| 4.4 Location-enriched analysis | 4.3 Kaveri → APEX linked database |
| 4.5 ML valuation model | 4.3 Kaveri → APEX linked database (data quality ceiling) |
| 4.6 AllDoors integration | 4.3 for full location enrichment — NOT blocked on 4.5 |

7. Open Questions for Today's Meeting

Which integration mode does AllDoors' engineering team want — API, embedded widget, or batch export?

Of the 200–400 target properties, how many are apartments vs. other asset types the current engine/data doesn't cover as well yet?

What deviation threshold (%) should trigger AllDoors dropping a lead — and should that be automatic or a flag for human review?

What data refresh cadence does AllDoors expect (real-time, daily, weekly)?

Who owns ongoing QA/escalation on the AllDoors side when a TruEstimate looks wrong to a rep or seller?

What coverage % target should we commit to for the BBMP eAasthi fix, and by when?