TruEstimate

Product Strategy

Data Foundation → ML Valuation Engine → B2B Distribution (AllDoors Pilot)

15 July 2026  •  Internal — TrueState

1. Executive Summary

TruEstimate's valuation is currently produced by a deterministic, rule-based engine (median / IQR filter over Kaveri-registered transactions). It works, is explainable, and is already live. Two things are now converging: (a) we have a real, budgeted B2B use case — AllDoors wants TruEstimate embedded in their system for 200–400 properties to qualify leads and build seller transparency — and (b) we have enough raw data (131K+ Kaveri transactions, 1.5 lakh apartment rows fetched) to start the transition from a heuristic model to a supervised ML valuation model. This document lays out the strategy that connects the two: fix the data foundation first, then run the ML build-out and the AllDoors delivery in parallel rather than sequencing them — because AllDoors does not need to wait for ML, and ML does not benefit from being rushed ahead of clean data.

2. Where We Are Today

2.1  Valuation Engine (current — rule-based)

compute_truestimate(): median → upper-half filter → second median → Tukey IQR fence → final median. Confidence = % of transactions surviving the fence.

Additive rule-based modifiers layered on top: floor premium (₹20/sqft floors 1–4, ₹55/sqft floors 5–10, ₹70/sqft above), facing premium (South=base, West +2%, North +5%, East +7%), lake-facing (+15%).

Strength: fully explainable, already shipped, works with very few data points (≤4 transactions → returns max observed price).

Limitation: modifiers are hand-set constants, not learned — they don't adapt per micro-market, per builder tier, or as more data arrives.

2.2  Data Assets

131,233 total Kaveri transactions fetched across asset types (apartment, plot, villa, commercial, industrial, independent house, row house, villament, sale deed) — see breakdown table in the PRD.

~13,000 apartment transactions / ~4,800 unique properties currently usable for modeling, spanning Jan–June 2025 (~5 months). Extending to a full 11–12 month window is estimated to ~3x the usable training volume.

1.5 lakh apartment rows already fetched from Kaveri, not yet organized into a clean, linked database.

APEX already geocodes every project (lat/long) and holds developer-side attributes we don't currently use in valuation.

BBMP eAasthi scrape (owner name + EPID per flat) currently recovers only ~50% of records — this is the hard blocker for owner/EPID-based Kaveri lookup.

2.3  Commercial Context

The existing company GTM strategy (TrueEstimate_GTM_Strategy.docx) targets HFCs/banks, prop-tech platforms, insurers, developers, PE/REIT, and wealth platforms as the core B2B segments, entered via a free-pilot → benchmarking-report → paid-contract playbook (§8.2). AllDoors doesn't fit neatly into any of those six segments — it's a real-estate brokerage/channel partner that wants TruEstimate as an internal lead-qualification and seller-transparency tool. It is, in effect, the fastest-to-close proof point for that same playbook, and should be treated as the pilot that generates the first benchmarking report and reference case study.

3. The Problem, in Three Layers

Layer 1 — Data completeness: BBMP eAasthi fetch caps out around 50% coverage. Without the owner-name/EPID data, we cannot reliably cross-reference a specific flat to its Kaveri transaction history — this blocks unit-level (not just project-level) lookups.

Layer 2 — Valuation methodology: The rule-based engine is explainable but static — it can't learn interaction effects (e.g. floor premium varying by project tier), doesn't use APEX's location/developer attributes, and doesn't scale to non-apartment asset classes without a fresh rule set per type.

Layer 3 — Commercial proof: Before pitching the larger, slower-closing B2B accounts in the GTM plan (HFCs, insurers), we need one live, production integration that proves TruEstimate holds up under real usage. AllDoors is that proof point.

4. Strategic Objectives (next 2 quarters)

Unblock data fetching — raise BBMP eAasthi coverage from ~50% toward a target we set in today's meeting (proposed: 85–90%).

Stand up the Kaveri → APEX linked database — clean and structure the 1.5 lakh fetched apartment rows, match each to its geocoded APEX project record.

Ship the AllDoors integration on the current rule-based engine plus APEX-enriched data — do not block this on the ML rebuild.

Build the supervised ML valuation model in parallel — hedonic regression baseline first, moving to tree-ensemble/XGBoost as the cleaned dataset grows — and cut over once it beats the rule-based benchmark.

5. Why This Sequencing

Decision:  Fix the data pipeline first. Then run the ML build and the AllDoors delivery simultaneously, not sequentially.

ML model quality is bottlenecked by data completeness and cleanliness, not by modeling technique. Training a supervised model on an incomplete BBMP/Kaveri linkage or an un-geocoded transaction set wastes effort — the model will just learn the gaps. Fixing the data foundation first raises the ceiling for both work-streams that depend on it.

AllDoors does not need to wait for the ML model. The current rule-based engine is already live, documented, and explainable — good enough to integrate now. Shipping AllDoors on the existing engine, enriched with the newly-linked APEX/Kaveri data, produces real production usage, a reference case study, and — per the GTM doc's data-partnership flywheel — real-world deviation cases that become training signal for the ML model later.

6. Connection to the Broader GTM

AllDoors is the first B2B pilot — it validates the same playbook (free/low-friction pilot → benchmarking report → paid contract → reference case study) the GTM doc prescribes for HFCs in §8.2, before we spend cycles on those longer, slower sales cycles.

The APEX-linked geocoded database is also the foundation for the B2C project-level landing pages (GTM §5.1.1) and the disabled 'Compare Assets' feature (ProjectComparison.jsx) — this work is not single-purpose.

The ML research already done (hedonic regression → XGBoost roadmap) is what the GTM doc's 'explainable, data-driven valuation' positioning depends on — it's the credibility backbone for every B2B pitch in that document.

7. Success Metrics

| Workstream | Metric | Target (proposed — confirm in meeting) |
| --- | --- | --- |
| BBMP data fetch | EPID/owner-name coverage % | 50% → 85–90% |
| Kaveri → APEX DB | % of transactions matched to a geocoded APEX project | TBD — propose ≥ 90% |
| AllDoors integration | Properties onboarded with valid TruEstimate | 200–400 (per AllDoors requirement) |
| AllDoors lead qualification | Reduction in dead-lead follow-up time / genuine-lead accuracy | TBD with AllDoors sales team |
| ML model | MAPE vs rule-based engine on holdout set | ML must beat current engine before cutover |

8. Key Risks

BBMP eAasthi site fragility — scraping targets can change structure or add anti-bot measures; coverage fix may not be a one-time effort.

Underreported Kaveri registration values (stamp-duty avoidance) — flagged in both the GTM doc and the ML research doc as a structural data-quality issue that affects any model trained on it.

Supervised learning needs richer, cleaner data than the current baseline provides — the ML research doc is explicit that this transition "will take time."

Commercial risk — if the first AllDoors batch shows visible valuation misses, it undermines the reference case study the broader GTM plan depends on. Recommend a small validation batch before full 200–400 rollout.