TruEstimate

Product Roadmap

Data Foundation → ML Model + AllDoors (parallel) → Validation → Broader B2B

15 July 2026  •  Internal — TrueState

Sequencing Principle

Decision made:  Fix the data foundation first. Then run the ML model build-out and the AllDoors delivery simultaneously — AllDoors ships on the current rule-based engine and does not wait for ML.

Dates below are proposed placeholders for today's meeting — confirm/adjust owners and week numbers live.

Phase 0 — Alignment (Today)

Confirm AllDoors integration mode (API / widget / batch export).

Confirm BBMP eAasthi coverage target and owner.

Confirm ML model build owner and AllDoors delivery owner (can be different people working in parallel).

Confirm lead-qualification deviation threshold with AllDoors.

Phase 1 — Data Foundation (Weeks 1–3)

| Workstream | Deliverable | Owner |
| --- | --- | --- |
| BBMP eAasthi fetch | Root-cause the ~50% gap; ship fix; hit agreed coverage % | TBD |
| Owner/EPID → Kaveri lookup | Exact + fuzzy match live once BBMP data improves | TBD |
| Kaveri → APEX linked DB | 1.5L apartment rows cleaned, deduped, matched to APEX geocoded projects | TBD |

This phase is the hard gate — both the ML model and the full AllDoors location-enrichment depend on it. Nothing in Phase 2 should start against unclean or unlinked data.

Phase 2 — Parallel Build (Weeks 3–8)

Track A — ML Valuation Model

Baseline OLS hedonic regression vs. current rule-based engine on the same holdout set.

Iterate: log-linear → penalized regression (Ridge/Lasso/ElasticNet) → tree ensembles (RandomForest/GBM) → XGBoost as data volume allows.

Track MAPE against the rule-based benchmark at every iteration; do not cut over until it wins.

Track B — AllDoors Delivery

Integrate the chosen mode (API/widget/batch) on the current rule-based engine + APEX-enriched data.

Ship lead-qualification logic reusing the existing QC deviation/label framework.

Ship the seller-facing shareable estimate card (reusing the GTM §5.3 concept).

Run a small validation batch before the full 200–400 property rollout.

Phase 3 — Validation & Iteration (Weeks 8–12)

Feed real AllDoors pilot outcomes (accepted/rejected leads, seller reactions) back as signal for the ML model — the same data-flywheel logic the GTM doc describes for bank partnerships.

Cut the engine over from rule-based to ML once the model beats the benchmark on holdout.

Extend the Kaveri dataset window from ~5 months to 11–12 months (~3x usable training volume per the ML research estimate).

Full rollout across the 200–400 AllDoors properties if the validation batch holds up.

Phase 4 — Beyond (3–6 months)

Broader B2B rollout per the existing GTM strategy — HFC/bank pilots using the AllDoors engagement as the first reference case study.

Extend valuation beyond apartments — villa/plot (survey-number based)/commercial (lease-duration dependent), each per its own approach from the ML research doc.

Build the standalone project-comparison scoring model (over/under/fair-priced vs. comparables) — currently gated behind the disabled ProjectComparison.jsx component.

Timeline Overview

| Phase | Weeks | Focus |
| --- | --- | --- |
| 0 — Alignment | Today | Decisions, owners, thresholds |
| 1 — Data Foundation | 1–3 | BBMP fix, Kaveri→APEX DB |
| 2 — Parallel Build | 3–8 | ML model + AllDoors delivery, simultaneously |
| 3 — Validation | 8–12 | Pilot feedback loop, ML cutover, dataset extension |
| 4 — Beyond | 3–6 months | Broader B2B, non-apartment asset classes, comparison model |